ENGINEERING TEAM
OPERATIONS PLATFORM

Project Description, Architecture & Roadmap

A modular, offline-first native desktop workspace for team knowledge,
engineering processes, and report automation.

First proof of concept: TRS Report Generator

# 1. Executive summary

Build a modular native desktop application that becomes the team's local workspace for discovering information, running approved data/report processes, and maintaining operational knowledge. The MVP must work without LAN, internet, cloud services, or a central server. Its architecture should leave extension points for future synchronization and collaboration, but no network communication will be implemented initially.

The platform is not just a file launcher. It combines a searchable catalog of people, sites, protocols, methods, datasets, and processes with a controlled process runner and an overview dashboard.

# 2. Principles and scope

| Principle | Decision |
| --- | --- |
| Modular | Separate UI, domain rules, services, storage, process runtime, and integrations. Features are modules with stable IDs, dependencies, enabled flags, and documented interfaces. |
| Offline-first | All MVP records/files stay local. No telemetry, remote APIs, CDN assets, or mandatory online services. |
| Native desktop | Build a Windows desktop application first. Keep future transport/sync behind interfaces; do not start with a web app. |
| Access model | No ordinary-user login in MVP. Normal browsing/running is open locally; admin/developer controls gate app configuration and process-definition changes. |
| Future-ready | Use stable IDs, versioned schemas, migrations, and repository interfaces. Design a sync contract only; no LAN/server sync yet. |
| Safe and traceable | Validate inputs, preserve originals, avoid silent overwrites, and record run outcomes, warnings, input provenance, and outputs. |
| Free tools | Prefer free/open-source dependencies. Pin versions, keep an offline dependency cache, and review license/redistribution obligations. |

# 3. Priorities

| Priority | Module | Scope |
| --- | --- | --- |
| P0 | Process Library & Runner | Approved process catalog; owner, purpose, inputs/outputs, validation, run action, logs and warnings. |
| P0 | Reference Catalog | Searchable people, sites, protocols, methods, datasets, and relationships. |
| P0 | Overview | Quick actions, frequently used processes, recent local activity, warnings and shortcuts. |
| P0 | Local storage/settings | SQLite, local file storage, configuration, migrations, backup/export. |
| P1 | Basic run history | Status, timestamps, process version, input manifest, output artifacts, warnings/errors. Needed for reliable execution. |
| P2 | Rich report archive | Filterable historical report browser, retention, comparisons. |
| P2 | Tasks/events/projects | Planning and calendar functions after the core workflow proves useful. |
| P2 | Expanded docs/admin | Larger knowledge base, advanced roles, approval flows and system-health screens. |
| Future | Synchronization | Central server, network transport, shared catalog, conflict handling and updates, only after approval. |

The richer report archive, task/calendar suite, and expanded documentation/admin features are lower priority. Basic run history remains early because it is required to make process execution trustworthy.

# 4. Recommended development environment

| Layer | Recommendation | Notes |
| --- | --- | --- |
| Language | Python 3.11/3.12; pin one version | Matches the existing TRS scripts and Excel ecosystem. |
| Native GUI | PySide6 + Qt Widgets | Rich native desktop widgets and strong layout/table support. Review LGPL/GPL obligations and required notices before distribution. |
| Alternative GUI | wxPython | Viable native option; wxWindows Library License is designed to allow binary distribution under the application's terms. Prototype before choosing. |
| Local DB | SQLite | Embedded, serverless, single-file database; no database service to install. |
| Persistence | Repository/service layer; optionally SQLAlchemy + Alembic | Keep SQL and persistence out of UI code; use migrations for schema changes. |
| Report libraries | Reuse pandas, openpyxl, python-pptx | Wrap existing logic rather than rewriting algorithms in the first milestone. |
| Tests | pytest | Unit tests, synthetic workbook integration tests, and regression tests. |
| Packaging | PyInstaller | Debug with onedir first; then choose onedir or onefile. Onefile is convenient but slower to launch and harder to diagnose. |
| Source control | Local Git repository | No hosted remote required; track code, tests, migrations, manifests and decisions. |

License note: PySide6 is available under LGPLv3/GPLv3 and commercial terms. Check the exact modules used and satisfy applicable requirements before distributing the app; this is an engineering note, not legal advice.

# 5. Architecture

Use a modular monolith with clear boundaries—not microservices. Business rules must not depend on the GUI or a particular database.

Presentation: main window, navigation, forms, tables, search, dialogs, themes and status banners.

Application services: SearchCatalog, RunProcess, ValidateInputs, RegisterOutput, ImportRecords, ExportBackup.

Domain: Person, Team, Site, Protocol, Method, Dataset, Process, ProcessVersion, Run, Artifact, Task and Event.

Persistence: SQLite repositories, migrations, local settings and file metadata.

Process runtime: registered process handlers, staged inputs, validation, logs, safe output creation, and cancellation where supported.

Adapters: Excel/PowerPoint now; import/export and future sync adapters later.

## Suggested source structure

src/
  app/                 # bootstrap, config, main
  ui/                  # main window, pages, widgets, dialogs, themes
  domain/               # entities, rules, interfaces
  services/             # catalog, validation, process, artifact, backup
  infrastructure/
    database/            # models, repositories, migrations
    filesystem/ logging/
  process_runtime/       # registry, runner, process contracts
  modules/               # overview, process_library, reference_catalog, run_history
  integrations/trs_report/
  sync/                  # interfaces/manifest only; no network code in MVP
tests/ unit/ integration/ fixtures/
docs/ decisions/ process_specs/
scripts/

# 6. Module/access design

Register each built-in module with a stable ID, display name, version, dependencies, enabled flag, and optional capability requirements. Feature flags control visibility/availability; they are not security controls.

Default policy: local users may browse and run approved processes. Only the admin/developer UI can change app configuration or process definitions.

Important limitation: a local UI gate cannot stop a person who can edit local files or run code on the machine. Strong authorization is required if a shared server is added later.

Do not execute arbitrary uploaded Python scripts. Only registered and approved process handlers may run.

# 7. Data model and future sync

Core records: Person, Team, Site, Protocol, Method, Dataset, Process, ProcessVersion, Run, RunInput, OutputArtifact, Document, Task, Event.

Use stable UUIDs—not filenames—as record IDs. Keep structured metadata in SQLite and actual files in managed local folders; store path, size, hash, timestamps and related IDs.

Add created_at, updated_at, schema_version, and explicit migrations. Maintain relationships: processes consume datasets and produce artifacts; runs reference exact process versions and inputs; people own processes/data; sites relate to contacts, protocols, methods and reports.

Define repository interfaces and a SyncProvider contract for export/import, conflict detection and status, but do not implement sockets or network calls now.

Future sync may require origin_node_id, record_version, deleted_at/tombstones and sync_state. Final conflict rules must wait until the real central-server model is approved.

Future updates must be authenticated, explicit, auditable, and approved; no automatic connection to an unapproved network.

# 8. Reliability and security rules

No runtime internet dependencies or external telemetry.

Never modify source Excel files. Stage/copy inputs and write outputs to new names; do not silently overwrite existing files.

Validate sheets, columns, formats and data assumptions. Mark inputs required or optional based on a documented dependency map.

Partial processing is dependency-aware: skip only operations whose prerequisites are missing; clearly label partial results and warnings.

Each run records ID, times, process version, inputs (and hashes where useful), outputs, status, warnings and failure details.

Use readable severity labels as well as colors. Back up the database and managed files; test restoration.

Keep dependency versions pinned and maintain an offline wheel/package cache plus third-party license notices.

# 9. First milestone: TRS Report Generator

Use the existing TRS Report Generator as the first proof-of-concept process. It consumes multiple Excel workbooks, processes visibility and ticket data, compares old/new Ericsson and Huawei node inventories, updates a PowerPoint template, and produces processed Excel outputs plus a removed-nodes text report.

| Area | Integration plan |
| --- | --- |
| Preserve behavior | Keep calculations, comparisons, table/chart rules and output semantics unchanged during initial integration. |
| Process manifest | Declare inputs, sheet/column requirements, required-vs-optional dependencies, outputs, and validation rules. |
| Safe execution | Use staged/copy inputs, preserve originals, avoid output collisions, and register all artifacts against a run ID. |
| Partial success | Independent Excel transforms may run when their own inputs exist; old/new comparisons require both sides; PowerPoint elements update only when their own data and template elements are available. |
| Status | Return Completed, Completed with warnings, Partially completed, or Failed; list every skipped operation and reason. |
| Regression | Use sanitized/synthetic workbooks to compare Excel values, removed-node totals, and PowerPoint tables/charts with known-good results. |

Do not assume all TRS operations are independent. Derive an explicit dependency map from the actual code; a missing input may be safe to skip for one output but must block another that depends on it.

# 10. Roadmap and exit criteria

| Phase | Work | Exit criterion |
| --- | --- | --- |
| 0. Discover | Inventory scripts, reports, datasets, owners, pain points; rank workflows. | Top 3–5 workflows and dependencies documented. |
| 1. Design | Navigation, record templates, entity diagram, five-screen prototype. | Users can complete core tasks in prototype. |
| 2. Foundation | GUI shell, SQLite, migrations, repositories, config, logs, tests, backup. | App works offline and retains data across restarts. |
| 3. TRS process | Runner, validation, partial success, logs, artifact registration. | Expected outputs match; originals unchanged; failures explainable. |
| 4. Reference catalog | People/sites/protocols/methods/datasets, search and relationships. | Common information is faster to find. |
| 5. MVP polish | Overview, basic run history, packaging, regression, backup/restore. | Colleagues can use it on a clean offline machine. |
| 6. Later modules | Rich report archive, tasks/events, expanded docs/admin, analytics. | Add only when user needs justify cost. |
| 7. Future sync | Threat model, identity, protocol, conflicts, server/API, updates. | Only after network access and company approval. |

# 11. Development workflow

Develop on Windows first; keep OS-specific code behind small adapters.

Use a virtual environment, pinned dependencies and a local package/wheel cache for restricted-network builds.

Use Git locally, small commits, tests, and short architecture decision records for major choices.

Keep sanitized synthetic test data in the repository; never commit sensitive production datasets.

Build and debug an onedir package first; test on a clean offline machine without Python.

Document installation, offline build, backup/restore, dependency licenses, and troubleshooting.

# 12. Alternatives and references

| Option | Use case / trade-off |
| --- | --- |
| PySide6 | Preferred prototype for a polished native UI; review LGPL/GPL compliance. |
| wxPython | Alternative native GUI with wxWindows Library License; compare UX and packaging. |
| Tkinter | Smallest dependency footprint, but less suitable for a polished extensible interface. |
| SQLite | Best fit for a local single-user MVP; not a shared database over a network. |
| Web app | Not the initial direction; reconsider only if central multi-user access is approved. |

Qt for Python: https://doc.qt.io/qtforpython-6/

Qt licensing: https://doc.qt.io/qt-6/licensing.html

wxPython license: https://www.wxpython.org/pages/license/

SQLite overview: https://www.sqlite.org/about.html

PyInstaller usage: https://pyinstaller.org/en/stable/usage.html

pytest: https://docs.pytest.org/

# Short project statement

We are building a modular, offline-first native desktop workspace for engineering teams. It will centralize approved data/report processes and searchable reference information, beginning with a process library, local reference catalog, overview, and safe execution/history for the existing TRS Report Generator. The first version uses Python, a native GUI, SQLite and local files, requires no network access, and leaves synchronization behind an interface for a possible future approved server. Reliability, input validation, traceability, non-destructive outputs, testability and reproducible offline builds are core requirements.